BIDDING / CALCULATING PROFIT

TOTAL PRODUCTION COSTS

(direct costs)

+

TOTAL GENERAL CONDITIONS JOB COSTS

(indirect costs)

+

TOTAL

LABOR BURDEN COST

+

TOTAL

G & A OVERHEAD COSTS

= BREAK EVEN POINT

PROFIT =

_________________   	   ÷        __________________       +      (____________)	  =

BREAK EVEN POINT	             NET PROFIT MARGIN		(HASSLE %)

FINAL JOB PRICE

Smaller jobs: 15-20%

Larger jobs: <15%

PRODUCTION JOB COSTS

___________________	    +   ___________________    +   ___________________    +   ___________________  =

Crew (Crew Avg Wage)

- Foreman

- Laborer 1

- Laborer 2

Plus:

- Overtime Factor

- Risk Factor

MATERIALS			       LABOR		          EQUIPMENT	             SUBCONTRACTORS

Plumber

Electrician

Carpenter

Mason

Welder

(Rates per hour)

Crew truck (e.g. - $6/hr)

Supervisor truck ($4/hr)

Lawnmower/tractor

Rototiller

Plants

Sod

Mulch

Amendments

Boulders

Paving/Flagstone

Gravel

DG

Edging

Irrigation

Lighting

Etc.

TOTAL PRODUCTION JOB COSTS

OT Factor:

- 40 hrs/wk: 0

- 45 hrs/wk: 6%

- 50 hrs/wk: 10%

Risk Factor:

5-15% of avg. wage

Contingency for labor in case of an overrun/job doesn’t go according to plan

GENERAL CONDITIONS JOB COSTS

___________________	    +   ___________________    +   ___________________    +   ___________________  =

MATERIALS			       LABOR		          EQUIPMENT	             SUBCONTRACTORS

Security personnel

Traffic control (rent-a-cops)

(Special equipment/rentals)

Dump truck

Delivery trucks

Bobcat, Dingo

Vibrating plate compactor

Jackhammer

Concrete saw

Porta-pottie

Delivery fees

Dump fees

Permit fees

Licenses

Soil tests

‘As-built plans

Photo CD

Supervisor

Crew travel time

Load/unload time

Callback time

Estimating time

Design time

Training time

Project warranty

TOTAL GENERAL CONDITIONS JOB COSTS

MARKUPS & NET PROFIT MARGIN  (Labor Burden + G&A Overhead Costs)

__________1000_________	    x   ___________________    =

TOTAL LABOR DOLLARS	          LABOR BURDEN RATE

LABOR BURDEN COST

Production Labor +

General Conditions Labor

30-34%

Vacation, sick pay, PTO,

Taxes, FICA (Social Security & Medicare), Unemployment Tax (Fed/FUTA & State/ SUTA), Workers Comp, General Liability Insurance,  Disability Insurance Tax (Fed & State), Medical Insurance

GENERAL & ADMINISTRATIVE OVERHEAD COSTS

___________________	    +   ___________________    +   ___________________    =

TOTAL G & A OVERHEAD COST

TOTAL LABOR HOURS	      G & A OVERHEAD COST/HR	          LABOR BURDEN

Total Labor Burden Cost from above

Avg hourly rate =

Annual Revenue divided by

# of Field Hrs

# of Field Hrs =

# of Field employees x

# hrs/wk x

# work wks/yr (50)

Production Labor hrs +

General Conditions Labor hrs